Manchester Ski Club BOD Meeting

Meeting Minutes

9/23/2025 7:00pm

Attendance

Dave, James, Juan, Steph, Kumar, Iddo, Chris, Russ

Called to order 7:02

Agenda:

- August Meeting minutes

  - Juan made a motion to accept minutes from 8/28/2025 and seconded by Steph.

  - No discussion and motion passed unanimously

- Electric work update

  - Workscope is complete.  All knob and tubing replaced.  New outlets in the upstairs barn and kitchen light fixture wiring updated.  No known knob and tubing remain in the Blake house.

  - Total cost: $3,300.  It was noted that the cost exceeded the approved budget of $3000; however, the work on the kitchen light fixture was new scope.  The board approved the overage and thanked Dave for his efforts.

- Cleaning Service Reference

  - Housekeeping interviews scheduled for work weekend 10/16-10/19.  Heavy interest from the community.

    - Has list of potential contractors

    - Try to schedule for Thursdays to include taking out garbage

    - Budget is do not exceed $175 for weekly service

  - List of Cleaning Tasks (checklist)

    - Vacuum throughout upstairs

    - Bathroom (toilets, showers)

    - Washing kitchen (fridge, stoves, microwave, counters)

    - Bedrooms (dusting, vacuum)

    - Window Stiles throughout house

    - Trash Out: Put out Thursday, Bring in Friday

- Work Weekend

  - Expected cost estimate to be a couple thousand dollars

  - Dave put out a list of tasks to complete via email.

    - Installing new lockers

    - Painting and touch-ups

    - Repairing the roofing over the entryway overhang

    - Repairs to the exterior fire escape

    - Deep cleaning wherever needed

    - Fixing minor electrical issues

    - Replace furnace filter

- House Fire Alarm issue

  - Fire has responded to Blake house a couple of times due to false alarms.  Fire department informed Juan that we will be charged for ongoing false alarms

  - This is an unexpected expense to the budget this year and is urgently needed.  Juan will arrange for the contractor to come service system when they return from their vacation.

- Lockers

  - Primary Project for work weekend on October 18th

  - Juan & Brad to lead – Juan working sub-assemblies in his garage

  - Iddo informed the board that 18 requests for lockers were received as of 9/23

    - Deadline for locker requests is October 31st

- Membership

  - No notes were recorded.  See 8/28 meeting minutes.

- Committees

  - Discussion about setting up house committees for the season such as food, supplies, dish towels, and events.

    - Laurie will continue to lead the supplies efforts, and Iddo volunteered to bring supplies to the club when requested to do so.

    - Committee formation and call for volunteers to be put in newsletter and reported back to Board at the next meeting.

- Miscellaneous

  - Desire for electronic check in. Juan will donate an Ipad for proof-of-concept ideas brought up by Steph and Iddo.

  - ZOHO accounts created for President, Secretary, Admin, and one open TBD.

    - Virtual board meetings will be hosted on ZOHO.